# TEST PLAN: VWO LOGIN PAGE

Application: app.vwo.com
Role: Senior Quality Assurance Lead
Date: March 21, 2026

# Table of Contents

1. Objective
2. Scope
3. Inclusions
4. Exclusions
5. Test Environments
6. Defect Reporting
7. Test Strategy
8. Test Schedule
9. Test Deliverables
10. Entry Criteria
11. Exit Criteria
12. Tools
13. Risks and Mitigations

# 1. Objective

The primary objective of this Test Plan is to ensure a secure, intuitive, and efficient authentication experience for the VWO platform at app.vwo.com. This document outlines the strategy to validate core login functionalities, security protocols, and performance metrics while adhering to enterprise-grade QA standards.

# 2. Scope

The scope of this test cycle is strictly limited to the VWO Login Page interface and its associated backend authentication logic. This includes field-level validations, security throttling, session management, and primary navigation flows to the dashboard.

# 3. Inclusions

• Authentication: Successful login redirection to #/dashboard and failure handling.
• Input Validation: Minimum 8-character password enforcement and alphanumeric constraints.
• Error Handling: Verification of the specific error message: 'Your email, password, IP address or location did not match'.
• Security Throttling: Rate limiting mechanism after 3 failed login attempts.
• Session Control: Session timeout validation at the 60-minute inactivity mark.

# 4. Exclusions

• Post-Login Modules: Testing of VWO platform modules beyond successful dashboard entry.
• Secondary Flows: Features not explicitly defined in the PRD (e.g., 'Forgot Password' UI).
• Third-Party Integrations: Behavioral analytics tracking unless directly tied to the login event.

# 5. Test Environments

• Production URL: https://app.vwo.com/
• Dashboard URL: https://app.vwo.com/#/dashboard
• Architecture: Web-based SaaS.
• Execution: Supported enterprise browsers within the staging/production mirrors.

# 6. Defect Reporting

• Primary Tool: JIRA.
• Process: All failed tests must be logged in JIRA with Repro steps, Expected vs Actual, and Evidence screenshots.

# 7. Test Strategy

• Methodology: RICE + POT Coverage.
• Focus Areas: Functional happy path and validation checks; Security integrity of rate limiting and session persistence; Performance (Load time < 2s).

# 8. Test Schedule

• Day 1: Planning & Data Preparation
• Day 2: Functional & Validation Testing
• Day 3: Security & Protocol Validation
• Day 4: Performance & Regression
• Day 5: Sign-off & TSR Generation

# 9. Test Deliverables

• Test Plan Document
• Test Cases (15 Detailed)
• Test Scenarios (10 High-level)
• JIRA Bug Log
• Test Summary Report (TSR)

# 10. Entry Criteria

1. Stable build deployed in QA/Staging.
2. PRD and Design context frozen.
3. Valid test data (registered emails/passwords) available.
4. JIRA access configured for the QA team.

# 11. Exit Criteria

1. 100% of defined Test Cases executed.
2. Minimum 95% pass rate for all functional scenarios.
3. Zero P1/P2 defects remaining open.
4. Page load performance verified within 2s threshold.

# 12. Tools

• Bug Tracking: JIRA
• Media Evidence: Snipping Tool / Loom
• Documentation: Microsoft Word / Excel
• Technical: Browser Developer Tools

# 13. Risks and Mitigations

• Risk: Brute-force attacks. Mitigation: Rate limiting validation.
• Risk: Session hijacking. Mitigation: Strict 60-min timeout validation.
• Risk: Load spikes. Mitigation: CDN/SLA monitoring.